Sprint Retrospective Meeting

NJRB2 | MVS9 | FA296

This document shows our minutes of all our sprint planning sessions.

# 02/10/18

## Attendees

Finlay Shepherd, Nicholas Bailey, Marielle Valdez

## Good/Bad

**Good**

* Length of each print, as it enables time for other commitments
* Story points given to each task is very useful
* We have achieved necessary goals wanted by end of sprint
* Adding tasks to Trello isn’t necessarily bad

**Bad**

* Pull reviews on Git needs to be consistently done
* Need to be stricter in terms of doing stand ups
* Checking people’s work needs to be more common
* Story points can be confusing if assigned to the whole group as one person might have done more work the another

## Discussion

|  |  |  |
| --- | --- | --- |
| Work Scheduled | Work Completed | Work to be Re-Scheduled |
| 32 | 24 | 8 |

# 02/10/18

## Attendees

Finlay Shepherd, Nicholas Bailey

## Good/Bad

**Good**

* All up-to-date on what everyone is doing due to the stand ups

**Bad**

* We put off the location problem meeting
* Decisions should be communicated better
* Simulator is hard

## Discussion

|  |  |  |
| --- | --- | --- |
| Work Scheduled | Work Completed | Work to be Re-Scheduled |
| 12 | 7 | 1 |